PROJECT REPORT

VESTIGE AI

Memory That Doesn't Resign

Centralized CRM & AI-Powered Organizational Memory for Software Houses and Agencies

Prepared by

Zain Ul Aabideen

AI Engineer Intern, Dynamic Leo

Student, University of Engineering and Technology (UET) Taxila

3 August 2026

# Contents

Contents	2

INTRODUCTION	3

1. Product Profile	4

1.1 Problem and Product	4

1.2 Ideal Customer Profile	4

1.3 User Personas	4

1.4 Jobs-To-Be-Done	5

1.5 Business Rules	5

1.6 Project Constraints	6

1.7 Feature Scope	7

1.8 Monetization and Success Metrics	7

2. Software Requirements Specification	9

2.1 System Architecture	9

2.2 Functional Requirements	9

2.3 Database Schema (SQL Server)	11

2.4 Vector and Graph Model	12

2.5 API Structure	12

2.6 Non-Functional Requirements	13

3. PX Strategy	15

3.1 Screen Inventory	15

3.2 Key Screen Layouts	15

3.3 State Management	16

3.4 API-to-UI Data Binding	16

3.5 Access Control in the Interface	17

4. Context Handoffs	18

4.1 What Is Bundled	18

4.2 Handoff Rules	18

4.3 Build Sequence	18

4.4 Risks	19

# INTRODUCTION

Vestige AI is a centralized CRM and AI-powered organizational memory platform for software houses and agencies. When an employee leaves mid-project, the client and project context carry leaves with them. Vestige AI captures that context from sources teams already use — WhatsApp, Telegram and email exports, and Google Meet recordings — and makes it searchable through a CRM dashboard and a RAG chat assistant that answers with citations.

This report is organized as four documents: the Product Profile (business), the SRS (technical), the PX Strategy (interface), and the Context Handoffs (how the three feed the build).

# 1. Product Profile

The master business document: business rules, personas, Jobs-To-Be-Done and project constraints.

## 1.1 Problem and Product

- Client and project context live in employees' chats, inboxes and memory — not in any structured system.

- When an employee exits, client history, technical decisions and commercial context are lost at once.

- Notion, ClickUp, Confluence and Jira require manual documentation discipline that breaks under delivery pressure. Jira tracks tasks, not relationships or reasoning.

- Vestige AI ingests raw informal communication, connects it into a knowledge graph, and makes it answerable in plain language — purpose-built to keep client continuity independent of any single employee.

## 1.2 Ideal Customer Profile

| Dimension | Profile |
| --- | --- |
| Firm size and type | 10–150 employees; software and digital agencies, IT outsourcing firms with multiple concurrent client projects. |
| Pain points | High turnover; communication split across WhatsApp, Telegram and email; founder is the primary source of institutional knowledge. |
| Buying triggers | A bad handover; scaling past founder capacity; a client complaint about lost context. |
| Buying roles | Owner/Founder (economic buyer), Delivery/Ops Manager (champion), PMs, account managers and engineers (end users). |

## 1.3 User Personas

| Persona | Needs From Vestige AI |
| --- | --- |
| Agency Owner / Founder | To stop being the single point of failure; pipeline, payments and delivery risk on one screen. |
| Delivery / Ops Manager | To reassign a project instantly without a week of handover meetings. |
| Project / Account Manager | One place to upload chats and meetings, and to retrieve what was promised to whom. |
| Engineer | Low-friction logging of completed work and technical decisions. |
| Replacement Joiner | Plain-language answers with citations, within hours instead of weeks. |

## 1.4 Jobs-To-Be-Done

| ID | Job-To-Be-Done |
| --- | --- |
| JTBD-01 | When an employee resigns from the mid-project, keeps the project's full context in the system so work can be reassigned without losing days. |
| JTBD-02 | When taking over a client, ask what has been agreed and what remains, to avoid re-asking answered questions. |
| JTBD-03 | Attach WhatsApp and email history to the right client and project so it is findable later. |
| JTBD-04 | Transcribe and summarize meetings against the project so decisions are recoverable without rewatching. |
| JTBD-05 | Show the owner pipeline, payments and workload on one screen. |
| JTBD-06 | Capture engineers' technical decisions as they happen so the reasoning survives months later. |

## 1.5 Business Rules

| ID | Rule |
| --- | --- |
| BR-01 | Every ingested artefact attaches to exactly one client and, where applicable, one project. |
| BR-02 | Every AI answer displays source citations linking back to the original chat, transcript or log. |
| BR-03 | AI output is advisory — a starting point for a human, never a final authority. |
| BR-04 | Capture must need minimal deliberate effort; features depending on documentation discipline are out of scope. |
| BR-05 | Payment and commercial data is role-restricted and never surfaced to users without permission. |
| BR-06 | Data enters only by deliberate manual upload in Phase 1; no live platform API sync. |
| BR-07 | A project stays fully readable and answerable after its assigned employee is removed. |
| BR-08 | Retrieval is filtered by the requester's permissions before generation, not after. |
| BR-09 | Positioned to the team as protection for their work, never as surveillance. |
| BR-10 | Leads, clients, projects, employees and payments form one connected record; no orphan copies. |

## 1.6 Project Constraints

| ID | Constraint | Consequence |
| --- | --- | --- |
| CON-01 | Single developer, full time | Strictly sequential build; no parallel workstreams. |
| CON-02 | Six weeks to a usable MVP | Scope frozen at the feature list in 1.7. |
| CON-03 | Open-source, self-hostable components only | No paid managed AI services. |
| CON-04 | Manual ingestion only in Phase 1 | No OAuth, no API integration, no sync workers. |
| CON-05 | Sample and dummy data for testing | Accuracy validated by spot-check, not production evaluation. |
| CON-06 | Modest compute for inference | Small open-weight models, batch and async processing. |

## 1.7 Feature Scope

| Feature | What It Does |
| --- | --- |
| Lead Management | Track leads through pipeline stages until conversion. |
| Client Management | Central profile: contacts, active projects, relationship history. |
| Payment Tracking | Invoices, milestones, amounts paid and due per client and project. |
| Communication Log | Upload WhatsApp, Telegram and email exports, attached to the right client and project. |
| Meeting Transcripts | Upload Meet recordings; transcribe and summarise. |
| Project Management | Scope, milestones and status per project. |
| Employee Management | Roles, skills, and current and past project history. |
| Project Assignment | Assign and reassign employees instantly. |
| Work Logging | Employees log completed work and technical decisions. |
| Semantic Search | Search by meaning across chats, transcripts and logs. |
| AI Chat Assistant (RAG) | Plain-language answers from the team's own data, with source references. |
| Role-Based Access Control | Control who sees what, especially payments and sensitive client data. |
| Dashboard | Pipeline, active projects, payments due and workload on one screen. |

Out of scope for the MVP: live WhatsApp/Gmail/Meet API sync, multi-tenant SaaS isolation and billing, mobile apps, model fine-tuning, automated RAG evaluation harnesses.

## 1.8 Monetization and Success Metrics

| Phase | Model |
| --- | --- |
| Phase 1 | Internal use — no pricing; tracked as internal ROI (time saved). |
| Phase 2 | Tiered per-seat — basic CRM tier versus Pro/AI tier (search plus chatbot) for pilot agencies. |
| Phase 3 | Multi-tenant SaaS — per-seat subscription plus usage-based add-on for heavy AI compute. |

Success metrics:

- Time-to-onboard a replacement employee onto an existing client project — the primary measure.

- Client complaints or escalations tied to handover and communication gaps.

- Upload completeness: communications and meetings ingested versus total that occurred.

- Weekly chatbot usage, and spot-checked answer accuracy with valid citations.

- Post-SaaS: pilot-to-paid conversion, MRR, churn and gross margin.

# 2. Software Requirements Specification

The technical blueprint: developer-facing rules, database schema and API structure, defined before any interface work.

## 2.1 System Architecture

| Layer | Responsibility | Components |
| --- | --- | --- |
| Ingestion | Accept raw material and bind it to a client and project. | Upload interface for chat, email and Meet files; work-log entry; format parsers. |
| AI Processing | Convert raw material into structured, embedded, summarized knowledge. | Whisper (transcription); chunking and BGE embeddings; Llama/Mistral (summarization, entity extraction). |
| Memory Storage | Persist structured, semantic and relational views. | SQL Server (CRM data); Qdrant (vectors); Neo4j (knowledge graph). |
| Delivery | Serve knowledge back, permission filtered. | React frontend; RAG chatbot combining vector and graph retrieval, answering with citations. |

| Component | Technology |
| --- | --- |
| Backend API | FastAPI (Python) |
| Structured data | SQL Server |
| Frontend | React |
| Vector search | Qdrant |
| Knowledge graph | Neo4j Community |
| Transcription | Whisper (Hugging Face) |
| Embeddings | BGE models (Hugging Face) |
| RAG generation | Llama / Mistral (open-weight) |

## 2.2 Functional Requirements

| ID | The system shall… |
| --- | --- |
| FR-CRM-01 | Allow creation, editing and stage-tracking leads until conversion to a client. |
| FR-CRM-02 | Maintain one client profile containing contacts, active projects and relationship history. |
| FR-CRM-03 | Allow creation of projects linked to exactly one client, with scope, milestones and status. |
| FR-CRM-04 | Maintain employee profiles containing role, skills and project history. |
| FR-CRM-05 | Allow assignment and reassignment of employees without altering project history (BR-07). |
| FR-CRM-06 | Record invoices and milestone payments per client and project, with paid and outstanding amounts. |
| FR-CRM-07 | Present a dashboard summarizing pipeline, active projects, payments due and workload. |
| FR-ING-01 | Accept manual upload of WhatsApp, Telegram and email export files. |
| FR-ING-02 | Accept manual upload of Google Meet recordings and transcript exports. |
| FR-ING-03 | Require every upload to be tagged to a client, and to a project where one applies (BR-01). |
| FR-ING-04 | Parse each supported export into normalized message records with sender, timestamp and text. |
| FR-ING-05 | Allow employees to log completed work and technical decisions against a project. |
| FR-ING-06 | Quarantine unrecognized formats with a clear message rather than failing silently. |
| FR-AI-01 | Transcribe uploaded meeting audio with Whisper and stored the transcript against the project. |
| FR-AI-02 | Chunk all text content and generate embeddings using a BGE model. |
| FR-AI-03 | Store embeddings in Qdrant with metadata for client, project, source type and date. |
| FR-AI-04 | Generate a summary for each chat, transcript and work log, attached to the parent project. |
| FR-AI-05 | Extract entities and decisions — client, deadline, scope change, technology, commitment. |
| FR-AI-06 | Write extracted entities and relationships into the Neo4j knowledge graph. |
| FR-AI-07 | Process ingestion jobs asynchronously and expose job status to the uploading user. |
| FR-RAG-01 | Provide semantic search by meaning across all chats, transcripts and work logs. |
| FR-RAG-02 | Provide a chat interface accepting plain-language questions. |
| FR-RAG-03 | Answer using Qdrant retrieval combined with related entities from Neo4j. |
| FR-RAG-04 | Attach a citation list to every answer, linking to the source artefact (BR-02). |
| FR-RAG-05 | Apply the requester's permission filter before retrieval, not after generation (BR-08). |
| FR-RAG-06 | State clearly when no supporting source was found rather than generating an unsupported answer. |
| FR-SEC-01 | Authenticate every user and issue a scoped session token. |
| FR-SEC-02 | Enforce role-based access control on every API endpoint, not only in the interface. |
| FR-SEC-03 | Restrict payment and commercial data to the owner and finance roles (BR-05). |
| FR-SEC-04 | Record an audit entry for every data access, upload and permission change. |

## 2.3 Database Schema (SQL Server)

| Table | Key Fields |
| --- | --- |
| users | id, name, email, password_hash, role_id, is_active |
| roles | id, name, permission_set |
| employees | id, user_id, designation, skills, joined_on, status |
| leads | id, company, contact, source, stage, owner_id, created_at |
| clients | id, name, industry, primary_contact, converted_from_lead_id |
| projects | id, client_id, title, scope, status, start_date, target_date |
| project_assignments | id, project_id, employee_id, role_on_project, from_date, to_date |
| work_logs | id, project_id, employee_id, summary, technical_notes, logged_at |
| payments | id, client_id, project_id, invoice_no, amount, due_date, paid_on, status |
| uploads | id, client_id, project_id, source_type, file_name, uploaded_by, status |
| messages | id, upload_id, sender, sent_at, content, chunk_ref |
| transcripts | id, upload_id, project_id, text, duration, generated_summary |
| audit_log | id, user_id, action, entity, entity_id, occurred_at |

## 2.4 Vector and Graph Model

- Qdrant — one collection of chunk embeddings; payload carries client_id, project_id, source_type, source_id, sender, timestamp and visibility. Permission filters are applied as payload filters at query time (FR-RAG-05).

- Neo4j nodes — Client, Project, Employee, Meeting, Decision, Commitment, Technology, Deadline.

- Neo4j relationships — OWNS, ASSIGNED_TO, DISCUSSED_IN, DECIDED_IN, COMMITTED_TO, USES, DUE_ON, REPLACED_BY.

## 2.5 API Structure

| Method and Path | Purpose |
| --- | --- |
| POST /api/v1/auth/login | Authenticate and return a scoped token. |
| GET, POST, PATCH /api/v1/leads | List, create and advance leads through pipeline stages. |
| GET, POST /api/v1/clients | List and create clients; /{id} returns the full client view. |
| GET, POST /api/v1/projects | List and create projects; /{id} returns scope, milestones and status. |
| POST /api/v1/projects/{id}/assignments | Assign or reassign an employee. |
| GET, POST /api/v1/employees | List and maintain employee profiles and skills. |
| GET, POST /api/v1/payments | Record and list invoices and milestone payments (restricted role). |
| POST /api/v1/uploads | Upload a chat, email or meeting file with client and project tags. |
| GET /api/v1/uploads/{id}/status | Poll asynchronous processing status. |
| POST /api/v1/work-logs | Create a work log entry against a project. |
| GET /api/v1/search | Semantic search across ingested content, permission-filtered. |
| POST /api/v1/chat | Submit a question; returns an answer with citations. |
| GET /api/v1/dashboard | Aggregated pipeline, project, payment and workload counters. |

## 2.6 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Security | Encryption in transit and at rest; password hashing; scoped tokens; audit logging of all access. |
| Access control | Role permissions enforced at the API layer and mirrored in the interface; retrieval filtered pre-generation. |
| Performance | CRM screens respond within roughly two seconds; AI ingestion runs asynchronously and never blocks the interface. |
| Reliability | Failed ingestion jobs are retryable and leave no partial embeddings in Qdrant. |
| Traceability | Every AI-generated statement resolves to at least one stored source record. |
| Portability | All components self-hostable; no dependency on a paid managed AI service. |
| Usability | Uploading and tagging a file takes no more than three interactions (BR-04). |

# 3. PX Strategy

The bridge from backend logic to interface: screens, layouts, state management and API-to-UI data binding.

## 3.1 Screen Inventory

| Screen | Purpose | Roles |
| --- | --- | --- |
| Login | Authenticate and establish role scope. | All |
| Dashboard | Pipeline, active projects, payments due, workload. | Owner, Manager |
| Leads | Pipeline board by stage with conversion action. | Owner, Manager, PM |
| Client 360 | Contacts, projects, communications, payments, history. | Owner, Manager, PM |
| Project Workspace | Scope, milestones, team, work logs, ingested material. | All |
| Upload Centre | Upload files with client and project tagging. | Manager, PM |
| Work Log Entry | Fast entry of completed work and decisions. | Engineer, PM |
| Employees | Profiles, skills, current and past assignments. | Owner, Manager |
| Payments | Invoices, milestones, amounts due and paid. | Owner, Finance |
| Search | Semantic results with source and project context. | All |
| AI Assistant | Conversational answers with visible citations. | All |

## 3.2 Key Screen Layouts

- Dashboard — four counter cards across the top (open leads, active projects, payments due, unassigned work); project status list on the left two-thirds; recent-activity feed of ingested material on the right third. Payment cards are rendered only for permitted roles.

- Client 360 — identity header band; tabbed body of Projects, Communications, Meetings, Payments and History. Ingested artefacts show the AI summary collapsed, with the full source expandable.

- Project Workspace — left column holds scope, milestones and teams with a reassign control; main column is a chronological stream mixing work logs, chat imports and meeting summaries, so a newcomer reads the project as one narrative.

- Upload Centre — client and project selectors sit before the file picker, enforcing BR-01 at the interface. A status list shows each file progressing through parsing, transcription, embedding and extraction.

- AI Assistant — conversation column with a persistent citation panel; numbered source chips open the original message, transcript segment or work log in a side panel. An advisory notice implements BR-03.

## 3.3 State Management

| State | Approach |
| --- | --- |
| Session and identity | Global auth context holding token, identity and resolved permission set; drives conditional rendering. |
| Server data | Query cache per resource, keyed by entity id, invalidated on mutation. |
| Upload progress | Polled status per upload id in local state, reconciled against the uploads list. |
| Chat session | Message array with answers, citations and pending state; not persisted beyond the session. |
| UI state | Local component state for tabs, filters, modals and expanded summaries; never lifted globally. |

## 3.4 API-to-UI Data Binding

| Screen | Endpoint(s) | Bound To |
| --- | --- | --- |
| Dashboard | GET /dashboard | Counter cards, project status list, activity feed |
| Leads | GET, POST, PATCH /leads | Stage columns and lead cards |
| Client 360 | GET /clients/{id} | Header band and five tabs |
| Project Workspace | GET /projects/{id}, POST /projects/{id}/assignments | Scope panel, team panel, activity stream |
| Upload Centre | POST /uploads, GET /uploads/{id}/status | Drop zone, tagging selectors, status list |
| Work Log Entry | POST /work-logs | Entry form and confirmation toast |
| Payments | GET, POST /payments | Invoice table and totals strip |
| Search | GET /search | Result list with source-type badges |
| AI Assistant | POST /chat | Answer bubble, citation chips, source side panel |

## 3.5 Access Control in the Interface

- The permission set resolved at login decides which navigation items render; hidden routes are also blocked server-side, since interface hiding is presentation, not security.

- Payment figures never appear in dashboard counters, search results or chat answers for roles without payment permission.

- Search and chat are available to every role — restricted users simply receive fewer sources rather than an error.

# 4. Context Handoffs

Bundling the codebase and the three documents above (using a tool such as Repomix) so the AI always has full project context when writing code.

## 4.1 What Is Bundled

| Handoff | Bundle Contents | Produces |
| --- | --- | --- |
| Research → Product Profile | Raw research notes, interview findings, competitor observations | Section 1 |
| Product Profile → SRS | Personas, JTBD, business rules, constraints, feature scope | Section 2 |
| SRS → Backend code | Functional requirements, schema, API structure, NFRs | Backend modules |
| Backend → PX Strategy | SRS plus the built backend repository and live API contract | Section 3 |
| PX Strategy → Frontend code | PX Strategy plus backend repository and component conventions | Frontend modules |

## 4.2 Handoff Rules

- Every item in the outgoing document carries an identifier (BR, CON, FR) that later work can reference precisely.

- Nothing exists downstream that cannot be traced to an identifier upstream; anything untraceable is scope creep and is rejected.

- Open questions are resolved and written down before handoff, not carried forward as assumptions.

- The bundle is regenerated fresh at each handoff so the AI never works from a stale view of the codebase.

## 4.3 Build Sequence

| Week | Deliverable | Bundle Fed to the AI |
| --- | --- | --- |
| 1 | SQL Server schema; FastAPI backend with auth and RBAC; React dashboard shell with CRUD screens. | SRS §2.3, §2.5, §2.6 |
| 2 | Upload interface and parsers for WhatsApp, Telegram, email and Meet; work-log entry. | SRS FR-ING + backend repo |
| 3 | Whisper transcription; chunking and BGE embedding pipeline; Qdrant storage. | SRS FR-AI-01 to 03 + backend repo |
| 4 | Summarisation with Llama/Mistral; entity extraction; Neo4j population. | SRS FR-AI-04 to 07 + backend repo |
| 5 | Semantic search; RAG chatbot with vector and graph retrieval and citations, RBAC enforced. | SRS FR-RAG + PX §3.4 |
| 6 | Payment module; dashboard reporting; polish; deploy and self-test. | PX Strategy + full repo |

## 4.4 Risks

| Risk | Mitigation |
| --- | --- |
| Legal and consent around client data | Manual, deliberate upload only; written internal data-handling policy. |
| Security of concentrated client history | Strict RBAC, encryption at rest and in transit, access audit logs. |
| AI hallucination | Source citations on every answer; answer only from retrieved context; output is advisory (BR-03). |
| Employee adoption resistance | Minimal manual effort; positioned as protecting the team, not surveillance (BR-09). |
| Limited compute | Small open-weight models, batch and asynchronous processing. |
| Scope creep in a six-week build | No requirement enters a stage without an upstream identifier (§4.2). |